AI-Driven Incident Response and Self-Healing Cloud Systems

Checkpoint 1 Demo Memo | DATA 298A | Team 1 | Section 22 | Topic 6

| Team | Fnu Akhilesh, Khushi Donda, Nikhil Kanaparthi, Bhoomika Lnu, Saketh Prudhvi Marru |
| --- | --- |
| GitHub | https://github.com/sjsu-298a-team1/self-healing-cloud-systems |
| Linear Board | https://linear.app/298a-team-1-self-healing-cloud/team/298/all |

# 1. Project Status, Problem, and Goal

Problem. Cloud applications are composed of interacting microservices, so a fault in one service can create symptoms in dependent services. On-call engineers must separate the original failure from downstream effects, which can delay resolution and increase the risk of remediating a healthy component.

Goal. Develop an AI-driven incident-response pipeline that detects abnormal behavior, localizes the responsible service or metric, proposes a remediation, and determines whether that remediation is safe enough to execute automatically.

# 2. Technical Direction

| # | Model / Component | Role |
| --- | --- | --- |
| 1 | Multivariate time-series anomaly detector | Build first in DATA 298A; detect abnormal SMD telemetry. |
| 2 | Service-graph root-cause localizer | Use service/dependency evidence to rank the responsible service or metric. |
| 3 | LLM incident diagnosis + remediation proposal | Generate a grounded diagnosis and candidate remediation plan. |
| 4 | Action-risk gating model | Score blast radius, reversibility, and uncertainty before autonomous execution. |

Scope by semester: DATA 298A focuses on Model 1 plus an end-to-end prototype; Models 2–4 are planned for DATA 298B.

# 3. Data, Benchmark, and Access Evidence

| Resource | Purpose | Key evidence | Status |
| --- | --- | --- | --- |
| SMD | Primary anomaly-detection benchmark | 5 weeks; 28 machines; 38 metrics per machine; train/test data with point-level anomaly labels. | Access verified |
| RCAEval | Later root-cause evaluation | Multi-source telemetry and annotated failure/root-cause cases. | Publicly accessible |
| OpenTelemetry Demo + Chaos Mesh | Planned end-to-end testbed | Microservice telemetry plus controlled fault injection for labeled incident scenarios. | Setup planned |

Access proof. SMD access was verified on September 9, 2026: the team opened ServerMachineDataset/train/machine-1-1.txt on GitHub, downloaded the file, and inspected the numeric telemetry locally.

# 4. Evaluation Target and Published Baseline

| Evaluation | Benchmark | Metric | Target / Published result |
| --- | --- | --- | --- |
| Anomaly detection | SMD | F1-score | Project target: F1 >= 0.85 |
| Published baseline | CausalRCA (Xin, Chen & Zhao, 2023) | Table 4: fine-grained root-cause metric localization | AC@1=0.2476; AC@3=0.7190; Avg@5=0.6681 |

# 5. Literature and Research Direction

The team’s initial state-of-the-art review spans four areas: multivariate anomaly detection, service-graph/root-cause localization, LLM-based incident diagnosis and remediation planning, and safe autonomous remediation/action-risk gating. The current direction is a staged system: establish reliable anomaly detection first, then add root-cause localization, diagnosis/remediation planning, and safety gating.

# 6. Compute and Resource Summary

Current resources: five personal laptops for development, data preparation, local testing, and CPU-based experiments; free notebook/cloud compute when available; no dedicated paid cloud infrastructure or team-owned GPU is committed for Checkpoint 1.

298A needs: SMD anomaly detection is low-to-moderate compute and suitable for local development; focused CausalRCA reproduction is moderate. Current resources are sufficient for the first 298A model. RCAEval later recommends about 8 CPU cores, 16 GB RAM, and ~50 GB disk for its full workflow.

Main future gap: the OpenTelemetry Demo + Chaos Mesh environment and later LLM work may need additional CPU/RAM or GPU capacity. The team will scale in this order: lightweight local development, free notebook/cloud resources, SJSU cluster/HPC access, academic cloud credits, then smaller-model/hosted-inference fallbacks. Current committed paid cloud cost is $0.

# 7. Top Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Incomplete or unsynchronized telemetry | Validate collection early, use common timestamps/incident windows, and start with SMD before multi-source integration. Fallback: use RCAEval or another pre-labeled benchmark if team-generated telemetry is unreliable. |
| Compute or environment limitations | Start with lightweight models and dataset subsets; use free cloud/SJSU compute only when local execution becomes a blocker. Fallback: reduce model size, dataset size, or experiment scope while preserving the evaluation method. |
| Unsafe or incorrect automated remediation | Gate actions using blast radius, reversibility, and uncertainty; require human approval for high-risk actions and test in isolation first. Fallback: recommendation-only mode with autonomous execution disabled. |

# 8. Current Status, Open Items, and Next Steps

Completed / ready: GitHub and Linear setup, dataset/benchmark evaluation, SMD access verification, literature reviews, published baseline selection, compute/resource and risk assessment, and most presentation sections.

Open items at memo preparation: final team review of this memo, final presentation integration/rehearsal, candidacy-form submission, and final verification of submission links. No critical compute blocker prevents work on the first SMD model; later-stage risks are the multi-source test environment and potential GPU needs.

Immediate next steps: implement Model 1 on SMD, reproduce the selected CausalRCA baseline result, stand up the OpenTelemetry Demo + Chaos Mesh test environment, and begin end-to-end prototype integration.

# 9. Checkpoint Submission Evidence

GitHub repository: https://github.com/sjsu-298a-team1/self-healing-cloud-systems

Linear board: https://linear.app/298a-team-1-self-healing-cloud/team/298/all

Final memo repository location: docs/checkpoint-1/demo-memo.pdf

## Key Sources

Su, Y., Zhao, Y., Niu, C., Liu, R., Sun, W., & Pei, D. (2019). Robust anomaly detection for multivariate time series through stochastic recurrent neural networks. ACM SIGKDD.

Pham, L., Zhang, H., Ha, H., Salim, F., & Zhang, X. (2025). RCAEval: A benchmark for root cause analysis of microservice systems with telemetry data. ACM Web Conference Companion.

Xin, R., Chen, P., & Zhao, Z. (2023). Causal inference based precise fine-grained root cause localization for microservice applications. Journal of Systems and Software, 203, 111724.